📧 Email Manager Agent Full Deployment Roadmap to Azure From Personal Script → Production SaaS on Azure

| Project Email Manager Agent — AI-powered job search automation Author Naftali Murimi Njeri Target Deployment Microsoft Azure — Production SaaS | Current State Working Python script — local machine only Target State Multi-user web app — live on Azure, monetised Estimated Duration 16–20 weeks (part-time) |
| --- | --- |

# Project Phases — Overview

| Phase 0 | Repository, environment setup & project structure | Complete |
| --- | --- | --- |
| Phase 1 | FastAPI backend — core API layer | Upcoming |
| Phase 2 | Database — PostgreSQL + Supabase | Upcoming |
| Phase 3 | User authentication — multi-user OAuth | Upcoming |
| Phase 4 | Frontend — Next.js dashboard | Upcoming |
| Phase 5 | Multi-user Gmail OAuth per account | Upcoming |
| Phase 6 | Cloud background jobs — Celery + Redis | Upcoming |
| Phase 7 | CV management & advanced AI features | Upcoming |
| Phase 8 | Notifications, email alerts, PWA | Upcoming |
| Phase 9 | Azure deployment — containerise & ship | Upcoming |
| Phase 10 | Monetisation — Stripe integration | Upcoming |

Phase 0 Foundation & Repository Setup · Week 1 Get the codebase production-ready before writing a single new feature.

### Goals

- Move from a single-script project to a structured, version-controlled codebase

- Set up all development tools and environments

- Establish coding standards and folder structure that will scale to a full app

### Tasks

- Initialise Git repository — push to GitHub

- Set up virtual environment and requirements.txt

- Create .env.example documenting all environment variables

- Set up pre-commit hooks — Black formatter, Flake8 linter

- Write a proper README with setup instructions

- Restructure existing code into clean modules (already partially done)

- Add basic logging and error handling throughout

### Folder Structure

email-manager-agent/ ├── backend/ ← FastAPI app (Phase 1) ├── frontend/ ← Next.js app (Phase 4) ├── agent/ ← Your existing AI agent code ├── utils/ ├── docs/ ← CV PDFs ├── config/ ├── tests/ ├── .env.example ├── docker-compose.yml └── README.md

### Deliverable

- Clean GitHub repository with proper structure, README and contributing guide

Phase 1 FastAPI Backend — Core API Layer · Weeks 2–3 Build the API layer that the frontend and background jobs will talk to.

### Goals

- Wrap your existing Python agent logic behind clean REST API endpoints

- Make the agent callable from a browser, not just a terminal

### Tech Stack

| FastAPI API framework | Uvicorn ASGI server | Pydantic Request validation | Pytest Unit testing |
| --- | --- | --- | --- |

### API Endpoints to Build

| METHOD | ENDPOINT | PURPOSE |
| --- | --- | --- |
| POST | /auth/signup | Create new user account |
| POST | /auth/login | Authenticate and return JWT |
| GET | /emails | Return all classified emails for user |
| POST | /scan | Trigger a manual Gmail scan |
| GET | /jobs | Return all detected job adverts |
| POST | /cv/upload | Upload a new CV PDF |
| GET | /settings | Get user preferences |
| PUT | /settings | Update scan interval, job prefs |

### Deliverable

- FastAPI app running locally with all endpoints tested via Swagger UI (/docs)

Phase 2 Database — PostgreSQL + Supabase · Week 3–4 Replace the JSON file store with a proper relational database.

### Why Supabase

- Managed PostgreSQL — no server to maintain

- Free tier is generous enough for development and early users

- Built-in Auth, Storage and real-time subscriptions

- Connects directly to Azure in production

### Database Schema

| users - id (UUID) - email - hashed_password - created_at - subscription_tier - telegram_chat_id cvs - id - user_id (FK) - filename - storage_url - parsed_text - uploaded_at scan_logs - id - user_id (FK) - scanned_at - emails_found - status | emails - id - user_id (FK) - gmail_id - subject - sender - type - company - role_title - match_score - classified_at applications - id - user_id (FK) - email_id (FK) - status - applied_at - notes - deadline |
| --- | --- |

### Deliverable

- Supabase project live, all tables created, FastAPI connected via SQLAlchemy

Phase 3 User Authentication · Week 4–5 Enable multiple users to sign up, log in and connect their own Gmail accounts.

### What to Build

- Email + password sign up and login

- Google OAuth login (one-click, users expect this)

- JWT access tokens + refresh token rotation

- Password reset via email

- Protected API routes — every endpoint checks the JWT

### Tech Stack

| Supabase Auth User management | python-jose JWT tokens | passlib Password hashing | SendGrid Password reset emails |
| --- | --- | --- | --- |

### Security Requirements

- Passwords hashed with bcrypt — never stored in plaintext

- JWT tokens expire after 1 hour — refresh tokens last 30 days

- All OAuth tokens encrypted at rest in the database

- Rate limiting on login endpoint — prevent brute force

- CORS configured to only allow your frontend domain

### Deliverable

- Users can sign up, log in, reset password. API endpoints protected.

Phase 4 Frontend — Next.js Dashboard · Weeks 6–8 Build the browser interface that users actually interact with.

### Pages to Build

| Public Pages - Landing page — hero, features, pricing - Sign up page - Login page - Password reset page | Authenticated App Pages - Dashboard — email feed + stats - Job Tracker — Kanban board - CV Manager — upload & manage PDFs - Settings — scan interval, preferences - Notifications — history & preferences |
| --- | --- |

### Tech Stack

| Next.js 14 React framework | Tailwind CSS Styling | shadcn/ui Component library | React Query API state management | Zustand Global state |
| --- | --- | --- | --- | --- |

### Dashboard Features

- Real-time email feed — new classified emails appear without page reload

- Email type badges — colour-coded by category

- Match score display — visual score bar per job advert

- One-click "Mark Applied" to move job to tracker

- Stats cards — total scanned, interviews pending, offers received

### Job Tracker — Kanban Board

| 📥 Detected | 🤔 Considering | ✉️ Applied | 🎯 Interview | 🎉 Offer | ❌ Rejected |
| --- | --- | --- | --- | --- | --- |

### Deliverable

- Next.js app running locally, all pages built, connected to FastAPI backend

Phase 5 Multi-User Gmail OAuth · Week 8–9 The most complex part — each user connects their own Gmail account.

### The Challenge

Right now your token.json stores your personal Gmail tokens. For a multi-user app, every user needs to go through their own OAuth consent flow and have their tokens stored and refreshed independently.

### Implementation Steps

- Register app in Google Cloud Console — set up OAuth consent screen

- Add Gmail read-only scope to the OAuth app

- Build OAuth flow: user clicks "Connect Gmail" → redirected to Google → returns with auth code

- Exchange auth code for access token + refresh token

- Store both tokens encrypted in the users table

- Build token refresh middleware — auto-refresh when token expires

- Handle revoked access gracefully — notify user to reconnect

### Security Considerations

- Never log OAuth tokens

- Encrypt tokens at rest using Azure Key Vault in production

- Implement token revocation on user account deletion

- Scope remains read-only — never request write access

### Deliverable

- Any user can sign up, connect their Gmail, and the agent scans their inbox

Phase 6 Background Jobs — Celery + Redis · Week 9–10 Make the agent run in the cloud continuously without blocking the API.

### Why You Need This

Right now APScheduler runs in the same process as your script. In production, scanning 50 emails per user, potentially for hundreds of users, cannot block your API server. You need a dedicated job queue.

### Architecture

User triggers scan → FastAPI enqueues task → Redis queue ↓ Celery worker picks up task ↓ Scans Gmail → Classifies → Scores ↓ Saves results to PostgreSQL ↓ Sends Telegram notification

### Tech Stack

| Celery Task queue | Redis Message broker | Celery Beat Scheduled tasks (replaces APScheduler) | Azure Cache for Redis Managed Redis on Azure |
| --- | --- | --- | --- |

### Deliverable

- Scans run in background workers, API stays responsive, scheduler runs per-user

Phase 7 Advanced AI Features · Weeks 10–12 Upgrade the AI capabilities to justify charging users.

### Features to Add

| CV Intelligence - Multiple CV versions per user - Auto-select best CV per job type - CV gap analysis — what skills to learn next - Skill extraction and tagging AI Cover Letter Generator - Generates a tailored cover letter per job - Uses your CV + job description as inputs - Exportable as Word document | Application Analytics - Response rate by job type and company - Average match score of applications - Weekly progress chart - Best time to apply insights Weekly AI Digest - Monday morning summary via Telegram + email - Top 5 jobs from the week ranked by match - Upcoming interview reminders |
| --- | --- |

### Deliverable

- Cover letter generator live, analytics dashboard populated, weekly digest sending

Phase 8 Notifications & PWA · Week 12–13 Reach users beyond Telegram — email alerts and browser push notifications.

### Notification Channels

| SendGrid Transactional email alerts | Web Push API Browser push notifications | Telegram Existing — power users |
| --- | --- | --- |

### Progressive Web App

- Add manifest.json and service worker — app installable on phone

- Push notifications work without a native app

- Offline mode shows cached email history

- App icon on home screen — feels like a real product

### Email Notification Templates

- New high-match job (score 8+) — sent immediately

- Interview invitation — high priority, sent immediately

- Weekly digest — every Monday 08:00 user local time

- Application deadline reminder — 48 hours before

### Deliverable

- Users receive alerts via email, browser push and Telegram. PWA installable.

Phase 9 Azure Deployment · Weeks 13–16 Ship the app to production on Microsoft Azure.

### Azure Services Used

| Azure Service | Purpose | Free / Paid |
| --- | --- | --- |
| Azure Container Apps | Host FastAPI + Celery workers | Pay per use |
| Azure Static Web Apps | Host Next.js frontend | Free tier |
| Azure Database for PostgreSQL | Managed database | Free tier available |
| Azure Cache for Redis | Celery message broker | Pay per use |
| Azure Blob Storage | Store CV PDFs | Pay per use |
| Azure Key Vault | Store secrets & OAuth tokens | Pay per use |
| Azure Container Registry | Store Docker images | Free tier |
| Azure Monitor | Logging & alerting | Free tier |

### Deployment Steps

- Containerise FastAPI and Celery using Docker

- Set up GitHub Actions CI/CD pipeline — auto deploy on push to main

- Configure environment variables in Azure Key Vault

- Set up custom domain + SSL certificate

- Configure Azure Monitor alerts for errors and downtime

- Load test before going public — ensure it handles 100 concurrent users

- Set up database backups — daily automated snapshots

### CI/CD Pipeline

git push origin main ↓ GitHub Actions triggered ↓ Run tests (pytest) → Fail? Stop. Notify developer. ↓ Build Docker images ↓ Push to Azure Container Registry ↓ Deploy to Azure Container Apps ↓ Run smoke tests → Live ✅

### Estimated Monthly Azure Cost

| Development / Staging - Container Apps (minimal): ~$5/month - PostgreSQL (B1ms): ~$15/month - Redis Cache (C0): ~$15/month - Blob Storage: ~$1/month Total: ~$36/month | Production (100+ users) - Container Apps (scaled): ~$30/month - PostgreSQL (GP_Gen5_2): ~$80/month - Redis Cache (C1): ~$55/month - Blob Storage + CDN: ~$10/month Total: ~$175/month |
| --- | --- |

### Deliverable

- App live on custom domain, CI/CD pipeline active, monitoring configured

Phase 10 Monetisation — Stripe Integration · Weeks 16–18 Start charging users and cover your Azure costs.

### Pricing Tiers

| Free $0 / month | Pro $9 / month | Premium $19 / month |
| --- | --- | --- |
| - 1 Gmail account - 20 scans per day - Basic classification - Telegram alerts | - Unlimited scans - CV matching + scoring - Job tracker board - Cover letter generator - Email notifications | - Everything in Pro - Multiple Gmail accounts - Interview coach (Phase 2) - Analytics dashboard - Priority support |

### Stripe Integration

- Stripe Checkout — hosted payment page, no card data touches your server

- Stripe Webhooks — listen for payment success/failure events

- Subscription management — upgrade, downgrade, cancel via Stripe portal

- Invoice emails sent automatically by Stripe

- Failed payment handling — grace period then downgrade to Free

### Break-Even Analysis

- Azure cost at 100 users: ~$175/month

- Break even: 20 Pro subscribers ($9 × 20 = $180)

- Profit at 100 Pro subscribers: $900 - $175 = $725/month

### Deliverable

- Stripe Checkout live, subscription tiers enforced in API, billing portal working

# Complete Delivery Summary

| Phase 0 | Repository & project structure | Complete |
| --- | --- | --- |
| Phase 1 | FastAPI backend — REST API | Upcoming |
| Phase 2 | PostgreSQL database — Supabase | Upcoming |
| Phase 3 | User authentication — JWT + OAuth | Upcoming |
| Phase 4 | Next.js frontend dashboard | Upcoming |
| Phase 5 | Per-user Gmail OAuth | Upcoming |
| Phase 6 | Celery + Redis background jobs | Upcoming |
| Phase 7 | Advanced AI — cover letters, analytics | Upcoming |
| Phase 8 | Notifications + PWA | Upcoming |
| Phase 9 | Azure deployment — Docker + CI/CD | Upcoming |
| Phase 10 | Stripe monetisation | Upcoming |

## From Personal Script to Production SaaS

You have already completed the hardest part — building a working AI agent that solves a real problem. The phases above are a structured path to take that working concept and turn it into a live, deployed, monetised product on Azure.

Each phase builds on the previous one. Nothing requires starting over. Your existing Gmail, Groq, pypdf and Telegram code will be reused throughout — just wrapped in proper API and database layers.

Estimated total timeline: 16–20 weeks working part-time. First publicly usable version (Phases 0–5): 8–10 weeks.